📘 Project Documentation

Church Digital Experience (CDE)

Timeline: 3 Weeks

Team Size: 4 Core Members

Tech Stack: React (Vite), Tailwind CSS, GitHub, Vercel/Netlify

🎯 Project Goal

To build a simple, fast, and visually excellent website for Overcomers Nation Church that:

- Provides information for new visitors

- Enables members to watch live services

- Supports online giving

👥 Team Structure & Roles

👑 Final Authority

General Overseer (Client)

- Approves all UI/UX designs

- Approves final website content and features

- Authorizes the official launch

1️⃣ Management & Backend

Project Lead & Backend Developer

- GitHub repository management & DevOps

- Prepares deliverables for General Overseer review

- Final technical decision-making

- Backend logic and data structure management

2️⃣ Creative Team

UI/UX Designer

- Designs layouts, colors, and typography (Deadline: End of Week 1)

- Provides high-quality church images

- Ensures visual consistency based on General Overseer's preferences

3️⃣ Core Developers

Dev A (Front-End Lead)

- Builds Navbar, Footer, and Home Page

- Implements core page structure (About, Contact, Ministries)

- Ensures mobile responsiveness

Dev B (Front-End Media)

- Implements Live Stream functionality & Video Archives

- Handles Online Giving integration

- Develops interactive components

📅 3-Week Execution Plan

Week 1 – Setup, Design & Approval

- Create GitHub repository (protect main branch)

- Set up deployment (Vercel/Netlify)

- UI/UX Designer completes initial mockups

- Submit designs to General Overseer for approval

- Dev A builds App Shell (Navbar & Footer) upon approval

- Dev B initializes component library

Week 2 – Core Development & Integration

- Dev A builds Home Page (Hero section and animations)

- Dev B builds Live Stream page & Giving integration

- Integrate all content pages (About, Ministries)

- Apply Tailwind styling matches the approved design

- Submit progress to General Overseer for mid-project review

Week 3 – Mobile Optimization, QA & Launch

- Test on mobile devices & fix responsiveness issues

- Test all links, forms, and HTTPS security

- Conduct visual audit

- Connect domain

- Final Presentation to General Overseer for launch authorization

- Official website launch

🛠 Technical Guidelines

Git Workflow

- main branch protected

- Feature branches only

- Pull Requests must be approved before merging

Coding Standards

- Tailwind CSS only

- Use semantic HTML

- Store images in /src/assets

- Use webp format where possible

✅ Deliverables

By Week 1:

- UI Designs approved by General Overseer

- Repository configured

- App Shell (Nav/Footer) live

By Week 2:

- Home page complete

- Live stream working

- Content pages integrated

By Week 3:

- Mobile verified

- Domain connected

- Website live (Approved by General Overseer)